CUSTOMER ENABLEMENT PACK

Solvian Consultancy LLP - onboarding completion checklist

A client-specific checklist to complete tenant configuration after the employee import, designation setup, and role assignment.

| Client organization | Solvian Consultancy LLP |
| --- | --- |
| Current onboarding state | Employee import, designation setup, and role assignment reported complete; validate in tenant. |
| Prepared for | Solvian HR, payroll, finance, IT/admin, and HRMS implementation owner |
| Prepared | 04 September 2026 ¦ Working copy for client completion |

Important validation note: This checklist records the reported import milestone; it is not proof of live tenant execution. Before enabling employee access, validate employee count, department/designation mappings, reporting lines, and each role assignment in the tenant.

# 1. Confirm the completed employee foundation

Reported completed items should be reconciled against the client-approved master data before go-live.

| Status | Requirement / decision | Client input or HRMS configuration | Owner and evidence |
| --- | --- | --- | --- |
| Validate | Employee import | Confirm every imported employee record is active, has the correct employee code, joining date, username, department, designation, and employment status. | Solvian HR / signed import reconciliation |
| Validate | Designation mapping | Confirm each imported designation is correctly named, mapped to the intended department, and has the correct grade/level where applicable. | Solvian HR / designation master approval |
| Validate | Role assignment | Confirm each user has the approved canonical role(s), role access follows the access matrix, and no excess permissions exist. | Solvian sponsor + HRMS admin / access review |
| Open | Reporting managers | Provide a manager for each employee and identify any matrix reporting or interim approver arrangements. | Solvian HR / reporting matrix |
| Open | Employee contact and profile gaps | Provide missing work email (if used), mobile, location, employment type, probation, notice period, and required document status. | Solvian HR / validated employee workbook |

# 2. Leave configuration and employee opening balances

Opening leave data must reconcile to a client-approved source; do not enter estimated balances.

| Status | Requirement / decision | Client input or HRMS configuration | Owner and evidence |
| --- | --- | --- | --- |
| Open | Leave types | Provide the official list of leave types used by Solvian, including paid/unpaid status, eligibility, entitlement, accrual, and approval rules. | Solvian HR / leave policy |
| Open | Leave policy decisions | For every leave type, approve carry-forward, encashment, lapse, proration, probation restrictions, documents, and approval chain. | Solvian HR / signed policy matrix |
| Open | Remaining leave per employee | Provide opening remaining leave balance for each employee and leave type, plus used, pending, carried-forward value, and balance as-of date. | Solvian HR / signed leave balance workbook |
| Open | Unpaid leave and exceptions | Confirm unpaid leave handling, comp-off rules, manual adjustment authority, and any historic leave that must be carried into HRMS. | Solvian HR + payroll / exception register |
| Open | Holiday calendar | Provide applicable holiday list by location for the current and next calendar year, including optional/floating holiday rules. | Solvian HR / approved holiday calendar |

# 3. Attendance, work schedule, and policy inputs

These choices determine employee-facing attendance, leave, approvals, and payroll-ready data.

| Status | Requirement / decision | Client input or HRMS configuration | Owner and evidence |
| --- | --- | --- | --- |
| Open | Work week and weekly offs | Provide standard work days, weekly offs, location/team exceptions, and effective dates. | Solvian HR / attendance policy |
| Open | Shift and roster setup | Provide shift names, start/end times, grace periods, break rules, night-shift treatment, and roster eligibility. | Solvian operations + HR / shift matrix |
| Open | Punch and regularization process | Confirm punch source/device, missed-punch handling, attendance regularization approver, deadline, and audit requirements. | Solvian HR + IT / process note |
| Open | Attendance and leave cut-offs | Provide monthly attendance lock date, payroll cut-off, approver escalation, and ownership of late corrections. | Solvian HR + payroll / cut-off calendar |
| Open | Core HR policies | Provide final leave, attendance, remote-work, conduct, grievance, and separation policies to publish or acknowledge. | Solvian HR / approved policy pack |

# 4. Assets, expense, payroll, and documents

Collect sensitive finance, statutory, and identity data only through the approved secure channel.

| Status | Requirement / decision | Client input or HRMS configuration | Owner and evidence |
| --- | --- | --- | --- |
| Open | Asset types | Provide asset categories such as laptop, mobile, SIM, vehicle, tools, PPE, software licence, or other client-specific equipment. | Solvian IT/admin / asset type list |
| Open | Asset register and allocations | Provide asset tag/serial, assigned employee, issued date, condition, custodian, warranty, and return/recovery rules. | Solvian IT/admin / asset register |
| Open | Expense and travel policies | Confirm categories, limits, receipt rules, approval workflow, advances, reimbursement cycle, and finance owner. | Solvian finance / approved policy |
| Open | Payroll and statutory scope | Provide pay cycle, earning/deduction components, statutory applicability, payroll start period, pay-out owner, and payroll cut-off. Transfer restricted data securely. | Solvian payroll / secure setup pack |
| Open | Employee documents | Confirm required documents, expiry/renewal rules, access restrictions, retention period, and migration requirement for existing documents. | Solvian HR + legal / document matrix |

# 5. Enablement, UAT, and launch approval

Enable staff only after UAT confirms the approved configuration and client data reconciliation.

| Status | Requirement / decision | Client input or HRMS configuration | Owner and evidence |
| --- | --- | --- | --- |
| Open | Tenant administrators | Nominate primary and backup HRMS administrators and confirm minimum required permissions for HR, payroll, finance, managers, and employees. | Solvian sponsor / approved access matrix |
| Open | Credential activation | Confirm username convention, delivery method for temporary credentials, first-login password change, and HR/helpdesk support route. Do not include passwords in this document. | Solvian IT + HR / activation plan |
| Open | Onboarding checklist tasks | Provide the employee onboarding tasks, owners, due dates, documents, and acknowledgement requirements for new joiners. | Solvian HR / onboarding task list |
| Open | UAT scenarios | Test employee login, manager approvals, HR administration, leave balance accuracy, holiday visibility, attendance flow, asset view, and access restrictions. | Solvian HR + HRMS / UAT sign-off |
| Open | Go-live communication | Approve employee launch message, training material, support contacts, launch date, and post-launch stabilization owner. | Solvian sponsor + HR / approved communication |

# Configuration readiness sign-off

Release gate: Complete the evidence fields, resolve all required open items, and obtain written approval before enabling employee self-service for the client.

| Client implementation owner | Name: ______________________________ Date: _______________ |
| --- | --- |
| HRMS implementation owner | Name: ______________________________ Date: _______________ |
| UAT completed | [ ] Yes [ ] No Evidence / ticket: _________________________ |
| Solvian Consultancy LLP go-live approval | [ ] Approved [ ] Deferred Comments: ______________________ |